## Slide 1: EDDI DEMO Design Criteria – DDC Coordination and Development – CCFE (2016)
M. Kalsey, CCFE
WPMAT
Deliverable ID: MAT-1.3.3-T003-D001 & D002

## Slide 2: MAT-1.3.3-T003-D001
Objective(s):
Specify the DDC task specifications
Coordinate DDC tasks
Hold regular DDC team progress meetings
Hold regular interface meetings with Blanket and Divertor teams
Attend Blanket, Divertor and Safety monitoring meetings
Deliverable(s):
Summary overview report on DDC coordination for 2016
Acceptance Criteria:
Deliverable(s) to be issued and approved through EUROfusion IDM

## Slide 3: MAT-1.3.3-T003-D002
Objective(s):
Address received draft DDC comments.
Test the usability of the proposed elastoplastic design rules in using ANSYS.
Assess the possibility of making the DDC both ANSYS and ABAQUS compatible.
Complete the DDC and release issue 1.
Include case studies of both Blanket and Divertor.
Deliverable(s):
Summary overview report on DDC development for 2016
Acceptance Criteria:
Deliverable(s) to be issued and approved through EUROfusion IDM

## Slide 4: MAT-1.3.3-T003
PRESENTATION CONTENTS
DDC COORDINATION
DDC DEVELOPMENT
CONCLUSIONS

## Slide 5: DDC COORDINATION Introduction
Objective:
Provide DEMO specific design criteria for Blankets and Diverters. This design criteria will provide the DEMO designers with a means to assess the structural integrity of all of the concept designs.
The need for fusion specific structural design criteria is widely accepted as a must have to address specific needs of DEMO.
In response to this need, a package of work was initiated in 2012 by the EFDA Power Plant Physics & Technology (PPPT) organisation: DTM-03 DEMO Design Criteria

## Slide 6: DDC COORDINATION Background
EDDI
Demo Design Criteria
Material Database
Material Testing (Unirradiated)
Material Testing (Irradiated)
Provide DEMO Divertor and Blanket design teams with design validation criteria.
Cover key damage mechanisms
Cover key modifying effects
Cover key joining techniques
Account for Structural and Armour elements
Provide appropriate level of conservatism
Provide clear unambiguous assessment rules
Align with modern FEA packages

## Slide 7: DDC COORDINATION History
2012 DTM03 – Design Criteria Development.
  Identification of DEMO Failure Modes.
  Identification of Equivalent Failure Modes in ITER and Gen-IV.
  Gaps in existing design codes for the design of DEMO components.
2013 DTM03 – Design Criteria Development.
  Design code architecture for DEMO project
  The assessment of R5 & R6 Procedures
  Creep Fatigue Rules for EUROFER97
  Structural Design Criteria for W/W alloys

## Slide 8: DDC COORDINATION History
2014 EDDI 1.3 – DEMO Design Criteria.
  Brittle Fracture Rule development
  Creep Fatigue Rule development
  Creep Fatigue assessment tool
  Fatigue Rule development
  Joint Rule Gap Analysis
2015 EDDI 1.3 – DEMO Design Criteria.
  Brittle Fracture Rule development
  Creep Fatigue Rule development
  Ratcheting Rule development
  Creep Fatigue assessment tool
  Fatigue Rule development

## Slide 9: DDC COORDINATION 2016 Summary
Slide 9
Coordination
1. Fill Priority Gaps
2. Improve
Technical Content
3. Improve use-ability
4. Educate the User
Brittle Fracture Rule development
Creep Fatigue Rule development
Armour and Joint Design Assessment
Fatigue initiation and crack propagation
Ratcheting rules
Creep Fatigue assessment tool
DDC Coordination
DDC Development
Divertor and Blanket Case Studies
Damage Mechanism Physical Examples
DDC Industrial Review, Future developments, Classifications
Plastic Flow Localisation Rule development
DDC Workshops
Fatigue advanced modelling

## Slide 10: DDC COORDINATION Strategy
  Following the Demo Design Criteria review meeting with F4E, SAF, DIV, BB, it was decided that a DDC strategy document is created to clearly define the following:
  DDC Objectives aligned with the DEMO Roadmap Objectives and Timescales
  DDC team structure
  Define DDC Roles and Responsibilities, ensuring a limited overlap with BB, DIV, SAF and ITER
  Define an interaction map between all interested parties (EDDI, BB, DIV, SAF, ITER, Industrial Partners, Regulators)
  Define response to a number of combinations of Safety Classifications and Regulators.
  Create an alignment between MPH & DDC, and then move forward together.
  Can the DDC become an European standard (EN) or shall it eventually feed in to an existing Code
  The draft of this report is expected to be completed by the end of Nov (not a deliverable). Strategy meeting to be held in early December.

## Slide 11: DDC COORDINATION Team Structure (Under review)
Material Experts
Damage Mechanism
Experts
Code Experts
Technical Lead
DIV?
Code Maker
AFCEN, ASME, SDC
Regulator
Industrial
AFW, AREVA?
Plastic Collapse
N/A
Plastic Flow Localisation
tbd
Exhaustion Ductility
tbd
Brittle Fracture
Jarir Aktaa
Ratcheting
tbd
Fatigue
Mike Fursdon
Creep-Fatigue
Jarir Aktaa
Joint Element
Jason Hess
Design Allowable
?
EUROFER 97
Ermile Gaganidze
Tungsten
Ermile Gaganidze
CuCrZr
Chris Hardie
Material Behaviour
?
Armour Element
Jeong Ha
DDC Coordinator
M Kalsey
Project Management
Technical Lead
BB?

## Slide 12: DDC COORDINATION DEMO Interactions
  In order to increase awareness and interaction from within the DEMO project a number of activities were carried out:
  EDDI Workshop
    Well attended including members of DIV and BB teams.
    DDC overview presentation delivered.
    Creep Fatigue tool delivered with training.
    Ratcheting rule delivered with training.
  Regular DDC technical meetings held.
    Fixed fortnightly meetings at CCFE.
    Additional review meetings as and when issues arise.
    Number of meetings held with CEA remotely and face to face.
    Update meeting held with KIT (MG).
    Fortnightly review meeting with AMECFW.
  Attend DIV, SAF and BB meetings.
    Attended all three meetings (remotely) at the start of 2016.
    Attendance planned for DIV meeting in Nov.
    Occasional one to one meeting held with Neil Tailor (SAF PL) to discuss progress.

## Slide 13: DDC COORDINATION External Interactions
  In order to increase awareness and interaction from outside of the DEMO projects a number of outreach activities were carried out:
  Presented Fusion Design Code activities at Manchester University CDT event.
    Invited back for future events.
    Should improve interaction with DDC related PHD’s.
    Created a number of potential contacts with the ONR.
  Presented Fusion Design Code activities at the World Nuclear Association Design Codes and Standards Task Force meeting.
    Provided insight into the WNA Non-Linear analysis review.
    Expert contacts gained from the Fission industry.
    Shall be invited to future meetings.
  Attended the ASME Div 4 working group meeting.
    International participation increasing with a strong European involvement.
    Gain insight into future Code developments
  IAEA Fusion Code harmonisation activities ongoing.
    Safety Classification report underway.
    Next meeting 9th Nov, update due after that.

## Slide 14: DDC COORDINATION External – WNA Non-Linear
Technical Coordinator |  | 
Claude Faidy | CORDEL Consultant | France
Project Coordinator |  | 
Andrew Wasylyk | WNA CORDEL | UK
Main Contributors |  | 
Claude Faidy | AFCEN | France
Seiji Asada | JSME/MHI-Japan | Japan
Andrey Obushev | ENES/NIKIET | Russia
Karl Herter | KTA/MPA | Germany
Robert Ainsworth | R5/Manchester University | UK
Hoon-Seok Byun | KEPIC | Korea
Reviewers |  | 
Robert Keating | ASME Code - Working Group Design Methodology | USA
Wolf Reinhart | ASME Code - Working Group Design Methodology | Canada
Jinhua Shi | AMEC Nuclear-UK | UK
Cecile Petesch | RCC-MRx Sub-Committee | France
Denis Pont | EDF-SEPTEN | France
  In 2007 the World Nuclear Association set up a Mechanical Codes and Standards Task Force. Created to promote convergence in two areas:
  Non Destructive Examination
  Non-Linear Analysis Methodology

## Slide 15: DDC COORDINATION External – WNA Non-Linear
 | Plastic collapse |  |  |  | Plastic instability |  |  |  | Stress triaxiality | 
 | Limit Analysis |  | Direct elastic-plastic FEA |  | Limit Analysis |  | Direct elastic-plastic FEA |  | Direct elastic-plastic FEA | 
 | Material properties | Criteria | Material properties | Criteria | Material properties | Criteria | Material properties | Criteria | Material properties | Criteria
RCCM | Y | Y | N | N | N | N | N | N | N | N
ASME III | Y | Y | N | N | Y | Y | N | N | N | N
JSME | Y | Y | N | N | N | N | N | N | N | N
RCC-MRx | Y | Y | Y | Y | Y | Y | Y | P | N | N
KEPIC | Y | Y | N | N | Y | Y | N | N | N | N
PNAEG | N | N | N | N | N | N | N | N | N | N
KTA | N | N | N | N | N | N | N | N | N | N
R5 | Y | Y | N | N | N | N | N | N | N | N
ASME VIII | Y | Y | Y | Y | Y | Y | P | Y | P | Y
EN 13445 | Y | Y | N | N | N | N | N | N | N | N

## Slide 16: DDC COORDINATION External – WNA Non-Linear
 | Plastic shakedown |  |  |  | Fatigue Ke |  | 
 | Direct elastic-plastic analysis - FEA |  |  |  | Direct elastic-plastic analysis - FEA |  | 
 | Material properties | Material constitutive equation | Criteria | Extrapolation rules | Material properties | Material constitutive equation | Method
RCCM | N | N | N | N | N | N | N
ASME III | N | N | N | N | N | N | N
JSME | Y | P | Y | N | Y | N | Y
RCC-MRx | P | P | N | Y | Y | P | N
KEPIC | N | N | N | N | N | N | N
PNAEG | N | N | N | N | Y | Y | Y
KTA | N | N | N | N | N | N | N
R5 | N | N | Y | N | N | N | N
ASME VIII | Y | N | Y | N | Y | N | Y
EN 13445 | N | N | N | N | N | N | N
  The DDC project should use this gap analysis as a starting point and assess additional damage mechanisms.

## Slide 17: DDC DEVELOPMENT Structure
Part 1: General Information: providing required background information, including definitions, load classifications, operating conditions, damage mechanism descriptions and design assessment philosophy.
Part 2: Design Assessment: providing required operating conditions, criteria levels, PFC element assessment and design rules.
Part 3: Material Data: the required physical property data along with the associated design allowable.
Part 4: Example Calculations: design assessment of a DEMO PFC is presented, demonstrating how an assessment should be carried out using ANSYS.
Part 5: Rule Justifications: explanations provided for why new or modified rules are adopted in the DDC.

## Slide 18: DDC DEVELOPMENT Structure Part 1
Table of Contents
1 Introduction
2 Definitions and Abbreviations
3 Loading and Stress Classifications
4 Operating Conditions
5 Damage Mechanism Descriptions
6 Design Assessment Philosophy

## Slide 19: DDC DEVELOPMENT Structure Part 2
Table of Contents
1 Introduction
2 Loads and Operating Conditions
3 Criteria Levels
4 PFC Element Assessment
5 Design Rules

## Slide 20: DDC DEVELOPMENT Structure Part 3
Table of Contents
1 Introduction
2 CuCrZr
3 Eurofer
4 Tungsten

## Slide 21: DDC DEVELOPMENT Structure Part 4
Table of Contents
1 Introduction
2 Divertor DDC Assessment
3 Blanket DDC Assessment

## Slide 22: DDC DEVELOPMENT Structure Part 5
Table of Contents
1 Introduction
2 Design Philosophy
3 Load Factors
4 Design Rules

## Slide 23: DDC DEVELOPMENT Structure Status
DDC | Draft v1 | Reviewed | Updated | Released
Part 1 | Structure complete | 30th November | 31st December | 31st December
Part 2 | Structure complete | 30th November | 31st December | 31st December
Part 3 | Structure complete | 30th November | 31st December | 31st December
Part 4 | Structure complete | 30th November | 31st December | 31st December
Part 5 | Structure complete | 30th November | 31st December | 31st December
  DDC Structure is ready to be reviewed. The following schedule is required to be met to ensure a successful delivery of Grant Deliverable.

## Slide 24: DDC DEVELOPMENT DDC Review Participants
DDC Aspect | EDDI | DIV | BB | IND
Philosophy | Mike Fursdon Jarir Aktaa |  |  | AMECFW
Structure (30TH November) | Mike Fursdon Jarir Aktaa | Jeong Ha | Giacomo Aiello | AMECFW
Content | Mike Fursdon Jarir Aktaa | Jeong Ha | Giacomo Aiello | AMECFW
Design Rules | Mike Fursdon Jarir Aktaa |  |  | 
  The following people have been provisionally put in place to review the DDC structure, this will need to be done by Nov 30th to allow for changes to be made during December.

## Slide 25: DDC DEVELOPMENT Philosophy
  DDC Philosophy may be modified, depending upon findings from the Armour and Joint assessment work packages.

## Slide 26: DDC DEVELOPMENT Philosophy
  DDC Assessment Philosophy remains unchanged. However it is recommended that fully probabilistic methods are explored

## Slide 27: DDC DEVELOPMENT PFC Assessment
Damage Mechanisms | Structural Element | Armour Element | Joint Element
Monotonic Damage |  |  | 
Plastic Collapse |  | Potentially relevant | n/a
Plastic Flow Localisation |  | Potentially relevant | n/a
Exhaustion of Ductility |  | Potentially relevant | n/a
Brittle Fracture |  |  | Potentially relevant
Thermal Creep |  | Potentially relevant | n/a
Cyclic Damage |  |  | 
Ratcheting |  | n/a | Potentially relevant
Fatigue |  |  | 
Environmental Damage |  |  | 
Swelling |  | n/a | Potentially relevant
Corrosion |  | n/a | Potentially relevant
Erosion |  |  | Potentially relevant
Compound Damage |  |  | 
Stress Corrosion Cracking |  | n/a | Potentially relevant
Creep Fatigue |  | Potentially relevant | n/a
  The following damage mechanisms are provisionally defined for all 3 PFC elements. However this is subject to change following a review of Armour and Joint assessment reports.

## Slide 28: DDC DEVELOPMENT Design Rule Status
Damage Mechanisms | From existing C&S, rewritten. | From existing C&S, with technical modifications. | Newly developed
Monotonic Damage |  |  | 
Plastic Collapse | ASME VIII rule identified, needs load factors and review. |  | 
Plastic Flow Localisation |  | Drafted, Under development | 
Exhaustion of Ductility |  | Drafted, Under development | 
Brittle Fracture | Drafted, needs to be reviewed by DME |  | 
Thermal Creep | Drafted, needs to be reviewed by DME. |  | 
Cyclic Damage |  |  | 
Ratcheting |  |  | Under Development
Fatigue |  | Under Development, needs to be drafted by DME | Under Development
Environmental Damage |  |  | 
Swelling |  |  | 
Corrosion |  |  | 
Erosion |  |  | 
Compound Damage |  |  | 
Stress Corrosion Cracking |  |  | 
Creep Fatigue |  | Under Development, needs to be drafted by DME | 

## Slide 29: DDC DEVELOPMENT Advanced Structural Integrity
  DDC is an opportunity to push the boundaries of Structural Integrity assessment techniques, particularly in areas where a potential increase in design space can be demonstrated.
  Partial Factors
    Review underway by AMECFW
    It is likely that the DDC shall work towards including partial factors
  System Based Code
    ASME developing technique called RIM (Reliability and Integrity Management)
    This technique should be reviewed to determine it’s applicability to the DDC
  Advanced Material Modelling
    Area of potential advancement in coming years?
    Ability to model irradiation damage?

## Slide 30: Conclusions
Draft DDC Structure has been created and is ready for a structured review.
Content is partially populated, however a large amount still remains to be completed, this shall continue in 2017.
Design rule development ongoing for a number of damage mechanisms, this shall feed into the DDC when ready.
The review of more advanced Structural Integrity assessment techniques is underway.
DDC Strategy review underway, this shall critically assess current performance and define a way forward.

## Slide 31: Recommendations
Increased interactions required within the DEMO project.
Both the DDC and the MPH should be aligned to interact smoothly.
More experts should be involved in defining DDC direction and activities.
The ASME RIM assessment technique should be reviewed to determine applicability to DDC.
The DDC team should start to consider how to handle varying material data (over lifetime & geometrically).
Review all 2016 DDC reports to ensure findings are captured in the DDC
The DDC strategy should address highlighted issues, and maybe include MPH activities (EDDI Strategy).

## Slide 32
5 year Objective(s):
Provide DEMO specific design criteria for Blankets and Diverters. This design criteria will provide the DEMO designers with a means to assess the structural integrity of all of the concept designs.
Review: Objectives-Status for the 5 year period
Achievement and status:
Report the achievements
DDC objective and strategy created, providing structured direction.
Team of experts bought together from RU’s.
Sought to break away from conventional C&S and adopt more advanced techniques
Damage mechanism development focused on Non-Linear rules.
Industrial involvement initiated.
Report (potential) failures
The creation of the DDC is taking longer than originally envisaged, and hence the original strategy needs to be revisited and improved.
The integration of work with DIV and BB teams needs to be better.
DDC work and activities was not publicised to the wider DEMO team.

## Slide 33
Review: Objectives-Status for the 5 year period
Outlook:
Experienced DDC team is in place and growing.
In a good position to start bringing in new design rules into the documentation.
External Code developer network growing.
DDC structure needs to be reviewed, modified and released.
DDC content needs to be populated by relevant damage mechanism experts.
DDC strategy being developed.

## Slide 34
THANK YOU