## Slide 1: Allowables for Novel DDC Rules 2016
Natalia Luzginova, CCFE
M. Gorley, CCFE
WPMAT
MAT-1.2.1-T007-D002

## Slide 2: MAT-1.2.1-T007-D002
Deliverable: Allowables for Novel DDC Rules 2016 (overview report) – 31st of October 2016
Current tasks in progress:
  Perform gap analysis between newly developed DDC rules and Materials Property Handbook (data availability and quality)
  Evaluate design allowables required to implement new rule (using one rule as an example)
  Provide summary of materials testing techniques to support novel design criteria rule development

## Slide 3: MAT-1.2.1-T007-D002 Progress summary
DEMO design criteria document and the DDC structure are currently under development and essentially incomplete to provide a proper evaluation (as requested by the task)
  DDC draft report review has been performed based on the available information and comments have been provided
  It seems to be reasonable that this task on “allowables for novel DDC rules” is reinitiated when the DDC structure is established and one or more suitable new rules and analysis methodologies is developed within EDDI WBS 1.3

## Slide 4: MAT-1.2.1-T007-D002 Progress summary
Additionally, a comprehensive materials science support to update the draft DEMO Design Criteria has been provided during 2016 within this task
  To help the DDC structure development, a comparison of materials information included into the ITER MPH and SDC-IC is performed
  As a part of the support to the DDC development, an overview of neutron irradiation damage and its associated effects on the properties of three main structural materials is prepared. This overview is made based on the available (from fission reactors) neutron irradiation data
Detailed reviews and recommendations can be found in the Deliverable report